## Slide 1: Community Pharmacy IT Group : NHS IT / system projects template chart
 |  |  |  |  |  |  |  |  |  |  | Year/quarter (financial year) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | Plan |  |  | Actual |  |  |  |  | 21 |  |  |  | 22 |  |  |  | 23 |  |  |  | 24 |  |  |  | 25 |  |  | 
Ref | Activity/integration | Start | Duration (qurtrs) | Funding | Start | Duration (qurtrs) | Funding | All ctrs | Deployed | All ctrs % | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
1 | CPCS IT | 21 Q1 | 3 |  | 21 Q1 | 4 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | DMS API | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | CPCF future srvs | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 |  | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | EPS FHIR/chg/Tracker | 21 Q1 | 16 |  | 21 Q1 | 2 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | PRSB stnds | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 |  | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | GP Connect | 21 Q1 | 2 |  | 21 Q1 | 11 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | SCR AI 1-click | 21 Q1 | 2 |  | 21 Q1 | 13 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | NHS booking | 21 Q1 | 9 |  | 21 Q1 | 5 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | NHS referral | 21 Q1 | 1 |  | 21 Q1 | 6 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | NHS App / Login | 21 Q1 | 7 |  | 21 Q1 | 11 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | CIS 2 / Virtual SCs | 21 Q1 | 3 |  | 21 Q1 | 4 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
12 | Video con | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
13 | RTEC | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
14 | Mobiles (PMR+NHS) | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
16 | MYS | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
17 | LHCRs | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
18 | ITK2 | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
19 | Clinical info & UI+ | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
20 | 4 nations work | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 |  | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
21 | National Record Locator | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 |  | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
22 | PMR wishlist + requests/oth | 21 Q1 | 1 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
This a Gantt chart representing the various activities to be performed along with there duration and degree of completion, you can use it as per the need
This template chart lists some key projects and is not comprehensive. It is not listed by priority. The populated timelines are example ones.

## Slide 2: Community Pharmacy IT Group : NHS IT / system projects, template chart
 |  |  |  |  |  |  |  |  |  |  | Year/month (financial year) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | Plan |  |  | Actual |  |  |  |  | 21 |  |  |  |  |  |  |  |  |  |  |  | 22 |  |  |  |  |  |  | 
Ref | Activity/integration | Start | Duration (qurtrs) | Funding | Start | Duration (qurtrs) | Funding | All ctrs | Deployed | All ctrs % | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
1 | CPCS IT | 21 Q1 | 3 |  | 21 Q1 | 4 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | DMS API | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | CPCF future srvs | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 |  | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | EPS FHIR/chg/Tracker | 21 Q1 | 16 |  | 21 Q1 | 2 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | PRSB stnds | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 |  | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | GP Connect | 21 Q1 | 2 |  | 21 Q1 | 11 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | SCR AI 1-click | 21 Q1 | 2 |  | 21 Q1 | 13 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | NHS booking | 21 Q1 | 9 |  | 21 Q1 | 5 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | NHS referral | 21 Q1 | 1 |  | 21 Q1 | 6 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | NHS App / Login | 21 Q1 | 7 |  | 21 Q1 | 11 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | CIS 2 / Virtual SCs | 21 Q1 | 3 |  | 21 Q1 | 4 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
12 | Video con | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
13 | RTEC | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
14 | Mobiles (PMR+NHS) | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
16 | MYS | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
17 | LHCRs | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
18 | ITK2 | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
19 | Clinical info & UI+ | 21 Q1 | 2 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
20 | 4 nations work | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 |  | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
21 | National Record Locator | 21 Q1 | 2 |  | 21 Q1 | 4 |  | 11300 |  | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
22 | PMR wishlist + requests/oth | 21 Q1 | 1 |  | 21 Q1 | 1 |  | 11300 | 0 | xx % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
This a Gantt chart representing the various activities to be performed along with there duration and degree of completion, you can use it as per the need
This template chart lists some key projects and is not comprehensive. It is not listed by priority. The populated timelines are example ones.

## Slide 3: Notes about this template chart
This CP ITG gantt chart representing example activities to be performed along with the duration and degree of completion, to be used as per the need – if useful for the group and/or individual system suppliers or other IT project teams.